PROJECT MANAGEMENT SYSTEM FOR Bakery ordering system

Project Plan

Group members:                                                                         TASK

- Sharif ullah-04072413006                                (Team Lead)

- Sayed Mehmood -04072413007                       (Team Member 2)

- Shukria Farzan -04072413064                            (Team Member 3)

Submission date:   16/9/2026

Supervised by:      Dr. Onaiza Maqbool

Department of Computer Science

QUAID-E-AZAM UNIVERSITY, ISLAMABAD

Signature Page

| Name | Role | Signature |
| --- | --- | --- |
| Sharif Ullah | Team Leader |  |
| Sayed Mehmood | Team member |  |
| Shukria Farzan | Team member |  |

Change History:

| VERSION | DATE | AUTHOR | CHANGES MADE |
| --- | --- | --- | --- |
| 1.0 | 16/9/2026 | Sharif Ullah | Initial Draft |
| 1.1 | 16/9/2026 | Sharif Ullah | Review Document and add Member 2 and Member 3 tasks. |

Remarks:

Preface:

This document outlines the project plan for the development of a Bakery Ordering System. The plan provides a structured approach to the development and implementation of the system, covering its objectives, scope, requirements, planning, schedule, resources, and risk management. The main goal of the system is to provide customers with an easy way to view bakery products, select items, place and book orders, make credit card payments, and provide delivery information. The system will also support bakery staff in managing products, discounts, package deals, salesmen, booked orders, deadlines, sales processing, and delivery information.

Table of Contents

1. Project Overview	5

1.1 Project Summary	5

1.2 Purpose, Scope, and Objectives	5

1.2.1 Purpose:	5

1.2.2 Scope:	5

1.2.3 Objectives:	6

1.3 Assumptions and Constraints	6

Assumptions:	6

Constraints:	7

1.4 Project Deliverables	7

1.5 Schedule Summary	7

2. References	8

3. Definitions:	8

4. Project Context:	9

4.1 Process Model:	9

4.2 Methods, Tools and Techniques:	10

4.3 Product acceptance plan:	12

Acceptance Criteria:	12

4.4 Product Acceptance Methods:	12

5. Project Planning	12

5.1 Project Work Plan	12

5.2 Work Activities	15

5.3 Schedule Allocation:	15

5.4 Resource Allocation:	16

8. Supporting Process Plans:	16

8.1 Risk Management	16

8.1.1 Risk Identification:	16

8.1.2 Risk Analysis:	17

8.2 Risk Mitigation Strategies	17

8.3 Risk Monitoring and Control	18

List of Figures:

Figure1:                 Project Timeline

Figure2:                 Resource allocation

List of Tables:

Table 1:       	Change History

Table2:                  Schedule Summary

# Project leader

Sharif Ullah (04072413006)

1. Project overview

- Project summary

- Purpose, scope and objectives

- Assumptions and constraints

- Project deliverables

- Schedule summary

# 1. Project Overview:

## 1.1 Project Summary

The Bakery Ordering System is a web-based system designed to manage bakery orders and their delivery process. The system allows users to view bakery products according to different categories, select the required items, and view the calculated order total. Before proceeding with an order, the user must specify a delivery area, which must be selected from the list of areas maintained by the system.

The system also supports discounts on selected bakery items for specific periods and package deals. For example, bread may be offered free with a cake worth more than Rs. 1000. After selecting the required items and viewing the total, the user can make payment through a credit card.

Once payment has been completed, the system assigns a salesman for delivery and records the relevant delivery details. The system also allows users to book orders in advance. A deadline is assigned to each booked order, and once the order is made, it follows the same sales procedure as a normal order. Overall, the system provides a structured process for bakery product selection, order processing, payment, and delivery.

## 1.2 Purpose, Scope, and Objectives

### 1.2.1 Purpose:

### The purpose of the system is to develop a website that makes it easier for customers to order bakery products. Through the website, customers will be able to:

### View the available bakery products.

### Browse products by category.

### Select the items they want to order.

### See the total price of their selected items.

### Get applicable discounts and package deals.

### Pay for their order using a credit card.

### Select a valid delivery area from the areas provided by the website.

### Have a salesman assigned for delivery after payment.

### Have their delivery details recorded by the system.

### Book an order for a future time.

### Receive a deadline for a booked order.

### 1.2.2 Scope:

### The Bakery Ordering System will be a web-based system that allows customers to view bakery products, select the items they want, place and book orders, make payments, and provide delivery information. The system will also help bakery staff manage products, orders, discounts, package deals, salesmen, deadlines, payments, and deliveries.

### In Scope

### The following functionalities and activities will be included in the system:

### 1. Customer Access

### Customers can access the bakery website through a web browser.

### Customers can view available bakery products without manually contacting the bakery.

### Customers can browse the products available for purchase.

### 2. Product Categories

### The system will display different bakery product categories.

### Customers can select a category to view the products under it.

### Bakery staff can manage the available product categories.

### Products can be organized according to their appropriate categories.

### 3. Bakery Product Management

### Bakery staff can add bakery products to the system.

### Staff can update product information.

### Staff can remove products that are no longer available.

### Staff can maintain product names, descriptions, prices, and availability.

### Customers can view the available products and their prices.

### 4. Item Selection

### Customers can select one or more bakeries items.

### Customers can specify the required quantity of each item.

### Customers can change the quantity of selected items.

### Customers can remove items before confirming the order.

### The system will display the selected items before the order is confirmed.

### 5. Delivery Area Selection

### Customers will provide or select their delivery area.

### The system will check whether the selected area is covered by the bakery.

### The system will allow orders to continue only when the delivery area is valid.

### Customers will be informed if delivery is not available in their selected area.

### 6. Delivery Information

### Customers will provide the information required for delivery.

### The system will record the delivery address and relevant delivery details.

### Delivery information will be linked with the customer's order.

### Bakery staff can view the delivery information while processing the order.

### 7. Order Calculation

### The system will calculate the price of each selected item according to its quantity.

### The system will calculate the subtotal of the order.

### The system will apply eligible discounts.

### The system will include applicable package deals.

### The system will calculate the final amount payable by the customer.

### The customer can review the total amount before payment.

### 8. Discounts

### The bakery can offer discounts on selected products or orders.

### The system will store discount information.

### The system will check whether a discount is valid.

### Valid discounts will be applied to eligible orders.

### Expired or invalid discounts will not be applied.

### 9. Package Deals

### The bakery can create special package deals.

### A package can contain multiple bakery products.

### Customers can view available package deals.

### Customers can select eligible package deals.

### The system will include the package deal price or benefit in the order calculation.

### 10. Order Booking

### Customers can review their selected products before booking.

### Customers can confirm their order after reviewing the details.

### The system will record the order as a booked order.

### Each booked order will have its relevant order information.

### The system will maintain the status of the booked order.

### 11. Credit Card Payment

### Customers can select credit card payment for their orders.

### The system will process the payment through the available payment service.

### The system will record the payment result.

### A successfully paid order will continue to the next stage of processing.

### Failed payments will be handled without marking the order as successfully paid.

### 12. Salesman Assignment

### Bakery staff can view booked orders.

### A salesman can be assigned to a booked order.

### The assigned salesman information will be recorded.

### Staff can change the assigned salesman when necessary.

### The assigned salesman will be responsible for handling the order according to the normal sales process.

### 13. Order Deadline

### A deadline can be assigned to each booked order.

### The system will record the deadline with the order.

### Bakery staff can view the deadline while processing an order.

### The deadline can be updated when necessary.

### The deadline will help bakery staff manage orders within the required time.

### 14. Normal Sales Processing

### Booked orders will enter the normal sales process after confirmation and payment.

### Bakery staff will process the booked order.

### The assigned salesman will handle the order according to the bakery's sales procedure.

### The bakery will prepare the required products.

### The order will move through the required processing stages.

### The order will then proceed to delivery.

### The system will update the order status during processing.

### 15. Order Management

### Bakery staff can view booked orders.

### Staff can view individual order details.

### Staff can update order information when required.

### Staff can update the status of an order.

### Staff can track orders during the sales process.

### Completed orders will be maintained as sales records.

### 16. Delivery Processing

### The system will provide the delivery information required for each order.

### Bakery staff can view the delivery details.

### The order will be prepared for delivery after sales processing.

### Delivery information will be used to complete the delivery.

### The delivery status can be recorded in the system.

### 17. Record Management

### The system will maintain records related to:

### Customers

### Product categories

### Bakery products

### Product prices

### Discounts

### Package deals

### Orders

### Order items and quantities

### Payments

### Salesmen

### Delivery areas

### Delivery information

### Order deadlines

### Order status

### Sales processing

### 18. User and System Access

### Authorized bakery staff will be able to access management functions.

### Customers will be able to use the customer-side ordering functions.

### The system will restrict management functions to authorized users.

### User authentication will be used where required.

### 19. Database Management

### All important system information will be stored in a database.

### Product, customer, order, payment, salesman, and delivery information will be stored systematically.

### The system will retrieve stored information when required.

### Database records will be updated when changes are made.

### 20. System Validation and Error Handling

### The system will validate information entered by users.

### Required information must be provided before an order can be confirmed.

### The system will check delivery area availability.

### The system will validate order quantities and calculations.

### The system will handle invalid or failed payment attempts.

### Appropriate messages will be displayed when an operation cannot be completed.

### 21. Order Completion

### The system will maintain the order until the normal sales and delivery process is completed.

### The final order status will be recorded.

### Completed order information will be maintained for future reference.

### Sales and delivery information will remain connected with the relevant order.

### 1.2.3 Objectives:

The main objectives of the system are:

- To provide an easy way to view bakery products according to different categories.

- To allow customers to select bakery items and specify the required quantity.

- To calculate the total order amount automatically based on the selected items and quantities.

- To provide discounts and package deals to give customers different offers on bakery products.

- To check and validate delivery areas before accepting an order.

- To provide credit card payment for customers to pay for their orders.

- To manage booked orders and keep their details properly recorded in the system.

- To assign salesmen to orders for proper order processing and management.

- To record delivery information so that orders can be delivered to the correct location.

- To assign deadlines to booked orders and help ensure that orders are processed and delivered on time.

- To maintain a proper sales process from booking an order until its completion.

- To reduce manual work by managing product, order, payment, and delivery information through one system.

- To make the ordering process simple and convenient for both customers and bakery staff.

## 1.3 Assumptions and Constraints

### Assumptions:

- The following assumptions are made for the development and use of the bakery ordering system:

- It is assumed that customers have access to the internet and a web browser to use the system.

- It is assumed that the bakery will provide correct information about its products, prices, discounts, and package deals.

- It is assumed that customers will provide correct delivery information when placing an order.

- It is assumed that credit card payment information entered by the customer will be valid.

- It is assumed that the bakery delivers only to the areas supported by the system.

- It is assumed that bakery staff will update product, order, salesman, and delivery information when required.

- It is assumed that the system will be used by customers and authorized bakery staff for their assigned tasks.

Constraints

The system may have the following constraints:

- The system depends on an internet connection for customers to place and manage their orders online.

- Credit card payments depend on the availability of a suitable payment service or payment gateway.

- Delivery is limited to the areas covered by the bakery.

- The system can only provide the product information that has been entered and updated by the bakery staff.

- The delivery time may be affected by factors such as traffic, weather, or other unexpected situations.

- The system will not be responsible for problems caused by incorrect information provided by customers.

- The system is limited to the features defined in the project scope and may not support additional features outside the agreed requirements.

## 1.4 Project Deliverables

Project Deliverables include:

1. Bakery Ordering Website

2. Product and Category Management

3. Customer Order Management

4. Delivery Management

5. Credit Card Payment Module

6. Discounts and Package Deals

7. Salesman Assignment

8. Order Deadline Management

9. Sales Processing

10. Database

11. System Testing

12. Project Documentation

## 1.5 Schedule Summary

| Task or Phase | Time Period | Deliverables |
| --- | --- | --- |
| Planning | 16/9/2026 | Project Plan Document |
| Analysis | 23/9/2026 | Use Case Diagrams, SRS Document. |
| Design | 30/9/2026 | Design Plan Document, Use case diagrams. |
| Development | 6/10/2026 | Functional Prototype. |
| Testing | 13/10/2026 | Refined System |
| Submission | 20/10/2026 | Final System |
| Presentation | 27/10/2026 | Final Presentation. |

Project team 2

Sayed Mehmood (04072413007)

2. References

3. Definitions

4. Project context

- Process model

- Methods, tools and techniques

- Product acceptance plan

- 8. Supporting process plans

- Risk management

# 2. References:

- ISO/IEC/IEEE 16326: Systems and Software Engineering – Project Management

- Software Engineering: A Practitioner's Approach – Roger S. Pressman

- Project Management for Software Engineering – Richard H. Thayer

# 3. Definitions:

Customer: A person who uses the bakery website to view products, select items, place orders, and make payments.

Bakery Product: Any food item offered by the bakery for sale through the system.

Product Category: A group used to organize bakery products, such as cakes, bread, biscuits, and other bakery items.

Order: A request made by a customer to purchase one or more bakery products.

Booked Order: An order that has been successfully placed and recorded in the system for further processing.

Delivery Area: The location or area where the bakery provides delivery services.

Delivery Information: The details provided by the customer that are required to deliver the order, such as delivery address and area.

Discount: A reduction in the original price of a bakery product or order according to an available offer.

Package Deal: A special offer that combines multiple bakery products together at a specific price or with a special benefit.

Payment: The process of paying for the selected bakery products after placing an order.

Credit Card Payment: A payment method that allows customers to pay for their bakery orders using a credit card.

Salesman: A bakery employee who is assigned to handle and process customer orders.

Order Deadline: The specified date or time by which a booked order should be processed or delivered.

Sales Processing: The process of handling a booked order from order confirmation and payment to preparation and delivery.

Order Management: The process of recording, updating, and managing customer orders throughout the sales process.

Delivery Management: The process of managing delivery areas, delivery information, and the delivery of booked orders.

Administrator: An authorized bakery staff member who manages products, categories, discounts, package deals, orders, salesmen, and other system information.

Authentication: The process of verifying a user's identity before allowing access to the system.

Dashboard: The main interface where authorized users can access and manage the information and features available to them.

Database: A structured collection of information used to store product, customer, order, payment, salesman, and delivery records.

System Documentation: Documents that explain the requirements, features, design, development, testing, and use of the Bakery Ordering System.

# 4. Project Context:

## 4.1 Process Model:

We will use the Waterfall Model, a sequential software development process, for the development of our Bakery Ordering System.

Reason for Using Waterfall Model:

Clear Requirements: The main requirements of the Bakery Ordering System are clearly defined, such as product categories, orders, discounts, payments, and delivery management.

Step-by-Step Development: The project will be developed in a fixed sequence. Each phase will be completed before moving to the next phase.

Easy to Manage: Each phase has specific activities and deliverables, which makes the project easier to plan and manage.

Proper Documentation: Each phase will produce documents and outputs that can be used in the following phase.

Testing: The complete system will be tested after development to make sure that the required features are working correctly.

Major Project Activities:

- Gathering and analyzing the bakery system requirements.

- Designing the system and database.

- Developing the bakery ordering website.

- Implementing product, order, payment, discount, and delivery features.

- Testing the system and fixing errors.

- Deploying the completed system.

- Preparing final project documentation.

Major Phases of the Waterfall Model:

- Requirement Analysis

- System Design

- Development

- Testing

- Implementation

- Maintenance

Each phase will be completed before starting the next phase. This will help ensure that the Bakery Ordering System is developed in an organized and systematic way.

## 4.2 Methods, Tools and Techniques:

Methods

- The following methods will be used to develop the Bakery Ordering System:

- Requirement Analysis: Identifying and understanding the requirements of customers and bakery staff.

- System Design: Designing the system structure, database, and user interface.

- Implementation: Developing the website and implementing the required features.

- Testing: Checking the system to find and fix errors.

- Documentation: Preparing complete documentation of the system.

Tools

The following tools and technologies will be used:

- HTML – For creating the structure of web pages.

- CSS– For designing and styling the website.

- JavaScript – For interactive features and client-side functionality.

- PHP– For server-side development and system processing.

- MySQL – For storing and managing system data.

- XAMPP– For running the PHP and MySQL system on a local server.

- phpMyAdmin– For managing the MySQL database.

- Visual Studio Code– For writing and managing the source code.

- Web Browser – For running and testing the website.

Techniques

The following techniques will be used in the system:

Use Case Modeling– To identify the interaction between users and the system.

Database Modeling– To organize and define the data required by the system.

Form Validation– To check that the information entered by users is correct.

Authentication and Authorization – To control access to authorized users.

CRUD Operations To create, view, update, and delete system records.

Testing Techniques – To check the functionality and performance of different system features.

Responsive Web Design – To make the website usable on different screen sizes.

## 4.3 Product acceptance plan:

## The product acceptance plan will include:

## Acceptance Criteria:

## Defined for each feature and functionality to ensure that they meet the defined requirements.

## Product Categories and Items: Customers should be able to view bakery products according to their categories.

## Item Selection: Customers should be able to select bakery items and specify the required quantity.

## Order Calculation: The system should correctly calculate the total price of selected items, including applicable discounts and package deals.

## Delivery Area Validation: The system should check whether the customer's selected delivery area is covered by the bakery.

## Credit Card Payment: Customers should be able to pay for their orders using a credit card.

## Booked Orders: Customer orders should be recorded correctly after successful booking.

## Salesman Assignment: Booked orders should be assigned to the appropriate salesman for processing.

## Delivery Information: Customer delivery details should be recorded correctly for order delivery.

## Order Deadline: A deadline should be assigned and recorded for each booked order.

## Normal Sales Processing: Booked orders should be processed through the normal sales process until completion.

## integration with the Database: All product, customer, order, payment, salesman, and delivery information must be stored and retrieved correctly.

## Authentication of Users: Authorized bakery staff should be able to securely log in and access the features available to them.

## 4.4 Product Acceptance Methods:

The following methods will be used to check whether the Bakery Ordering System meets the defined requirements:

Functional Testing: each system feature will be tested to make sure it performs its required function correctly.

User Acceptance Testing: Customers and bakery staff will test the system to check whether it is easy to use and meets their needs.

Order Testing: The complete ordering process will be tested, from selecting bakery items to booking the order.

Calculation Testing: Product prices, quantities, discounts, package deals, and final order totals will be checked for accuracy.

Payment Testing: The credit card payment process will be tested to make sure payments are handled correctly.

Delivery Testing: Delivery area validation and delivery information recording will be tested.

Database Testing:  product, customer, order, payment, salesman, and delivery information will be checked to ensure it is stored and retrieved correctly.

Security Testing: Login and access controls will be tested to ensure that only authorized users can access restricted features.

Error Testing: Invalid or incomplete information will be entered to check whether the system handles errors properly.

Final System Review: The complete system will be reviewed against the requirements before final acceptance.

Project team 3

Shukria farzan(04072413064)

5. Project planning

- Project work plans

- Work activities

- Schedule allocation

- Resource allocation

# 5. Project Planning

## 5.1 Project Work Plan

Features:

Student Scholarship Application:

- Students can sign up .

Submission of Work Products:

- Students are permitted to submit more than one version of their work.
Supervisors could give feedback on students' work products using a feedback system that allows for several revisions.

Project tracking:

- Students and supervisors can monitor the project's progress.

## 5.2 Work Activities

## 5.3 Schedule Allocation:

1. Project Setup & Initial Planning (Duration: 1 Week)

Define the project scope, objectives, requirements, development environment, and project schedule for the Online Bakery Ordering System.

Key Activities:

- Define the complete project scope and objectives.

- Identify customers, bakery staff, and salesman activities.

- Set up the project repository for version control.

- Set up Visual Studio Code as the development environment.

- Set up the MySQL database environment.

- Prepare the initial database structure.

- Develop a detailed Gantt chart to define the project timeline and dependencies.

2. Requirement Analysis (Duration: 1 Week)

Identify and document all functional and non-functional requirements of the Online Bakery Ordering System.

Key Activities:

- Analyze customer requirements.

- Analyze bakery staff requirements.

- Identify product category and bakery item requirements.

- Define item selection and order booking requirements.

- Define order calculation requirements.

- Define discount and package deal requirements.

- Define credit card payment requirements.

- Define delivery area selection and validation.

- Define salesman assignment requirements.

- Define delivery information and deadline requirements.

- Define normal sales processing requirements.

- Prepare use case diagrams and SRS document.

3. System Design (Duration: 1 Week)

Design the system architecture, database, user interface, and complete order-processing workflow.

Key Activities:

- Design the system architecture.

- Design the database schema and tables in MySQL.

- Design product category and bakery item interfaces.

- Design customer product browsing and item selection pages.

- Design the shopping/order page.

- Design the order calculation and discount interface.

- Design package deal functionality.

- Design the credit card payment page.

- Design delivery area selection and validation.

- Design delivery information forms.

- Design salesman assignment and order management pages.

- Design order deadline and sales processing workflow.

4. Development Phase (Duration: 4 Weeks)

The development of the Online Bakery Ordering System will be completed in modules.

Module 1: Product and Category Management (Duration: 1 Week)

- Add, update, view, and remove product categories.

- Add, update, view, and remove bakery items.

- Manage product prices and availability.

- Display bakery items according to categories.

Module 2: Customer Ordering and Calculation (Duration: 1 Week)

- Display bakery products to customers.

- Allow customers to select items and quantities.

- Allow customers to modify or remove selected items.

- Calculate item prices and order subtotal.

- Apply discounts and package deals.

- Display the final order amount.

- Book customer orders.

Module 3: Payment and Delivery Management (Duration: 1 Week)

- Implement credit card payment.

- Record payment status.

- Allow delivery area selection.

- Validate delivery areas.

- Record customer delivery information.

- Connect delivery information with the relevant order.

Module 4: Salesman and Order Processing (Duration: 1 Week)

- Display booked orders to bakery staff.

- Assign salesmen to booked orders.

- Assign deadlines to orders.

- Update order status.

- Process booked orders through the normal sales process.

- Complete the order and delivery process.

5. Testing Phase (Duration: 1 Week)

The complete Online Bakery Ordering System will be tested to ensure that all functions work correctly.

Key Activities:

- Perform functional testing of all system features.

- Test product categories and bakery items.

- Test item selection and quantity management.

- Test order calculation.

- Test discounts and package deals.

- Test order booking.

- Test credit card payment.

- Test delivery area validation.

- Test delivery information.

- Test salesman assignment.

- Test order deadlines.

- Test normal sales processing.

- Perform database testing.

- Perform integration testing.

- Perform user acceptance testing (UAT).

- Fix errors identified during testing.

6. Finalization & Submission (Duration: 1 Week)

Finalize the system and prepare it for submission.

Key Activities:

- Perform the final system review.

- Fix remaining errors.

- Verify all project requirements.

- Prepare the final database.

- Complete project documentation.

- Prepare screenshots and diagrams.

- Prepare the final presentation.

- Submit the completed Online Bakery Ordering System.

## 5.4 Resource Allocation:

# 8. Supporting Process Plans:

## 8.1 Risk Management

The following risks may affect the development and operation of the Bakery Ordering System.

### 8.1.1 Risk Identification:

Technical Risks

Payment Processing Failure: The credit card payment service may fail or become temporarily unavailable, which can prevent customers from completing their orders.

| Probability | Impact |
| --- | --- |
| Medium | High |

Data Security: Customer, order, payment, and delivery information may be exposed if proper security controls are not implemented.

| Probability | Impact |
| --- | --- |
| Medium | High |

Operational Risks

Development Delays: Academic responsibilities (exams, other projects and assignments) may slow the project progress

| Probability | Impact |
| --- | --- |
| High | Medium |

Resource Availability: Unavailable tools, equipment, or limited hardware and Supervisor unavailability cause schedule disturb.

| Probability | Impact |
| --- | --- |
| Medium | Medium |

Scope Changes: When new functionality is requested, it has the potential to increase the project scope and create rework.

| Probability | Impact |
| --- | --- |
| Medium | Medium |

### 8.1.2 Risk Analysis:

Probability and Impact Assessment: Every risk is considered for how likely it is to happen (low, medium, high) and how bad the consequences would be (low, medium, high).For example: Data security can be medium probability but high impact, so it calls for strict security measures.

Risk Prioritization: Prioritize risks by their severity .Critical security issues and high-severity risks get addressed first, with medium or low-severity risks being watched over and treated when needed.

## 8.2 Risk Mitigation Strategies

Technical Risks

Code Reviews & Pair Programming: Error detection at an early stage and peer-to-peer learning help to solve java programming problems efficiently.

Security Measures: Use role-based access, encryption, and safe login to protect student data.

Module Testing: Test each component (registration, submission, feedback) separately before they are integrated, to prevent massive integration problems.

Version Indexing: Each version of a work product will be clearly labeled (For example: v1, v2) and secured so that no files are accidentally overwritten or mixed up.

Operational Risks

Clearance Project Planning: Use a Gantt chart to put in deadlines and divide up the tasks equally.

Regular Progress Checks: Have weekly meetings to find out if there are delays or shortages of resources and correct them.

Change Control Process: Record new feature requests and see how they impact the timeline and resources before implementing them.

## 8.3 Risk Monitoring and Control

Regular Risk Reviews: At the end of each sprint or during project updates, we’ll look over our risk list to see if anything has changed or if new risks have popped up.

Risk Register: We'll keep one overall file like MS Word with a list of all risks, the seriousness of them, and how we are addressing each one. In that way, everybody knows exactly where to obtain the up-to-date details.

Regular Communication: We will keep communicating regularly with students, supervisors so that we can recognize any new issues easily and resolve them before they become big problems.